DIVVY

Code Fix Plan

Ordered Instructions for Claude

April 2026  •  Based on Code Audit v1

# How to Use This Document

This document contains ordered, step-by-step instructions for fixing every bug, redundancy, and inefficiency identified in the Divvy code audit. The fixes are organized into 7 phases, designed to be tackled one phase at a time across multiple sessions.

Critical rules for Claude when executing these fixes:

- Work through phases in order. Each phase depends on the ones before it.

- Within each phase, complete steps in the listed order.

- After EVERY step, verify the app still builds and runs correctly before moving on.

- Read each step completely before making any changes. Many steps include warnings about downstream effects.

- Do NOT combine multiple steps into one unless this document explicitly says to.

- When a step says to modify a function, read the entire current function first before editing. Context from previous phases may have already changed the code.

- If a step references line numbers, DO NOT trust them blindly. Use function names and surrounding context to find the correct location, as earlier fixes will have shifted line numbers.

- After each phase is complete, do a full grep for any broken imports or references before starting the next phase.

## Phase Overview

| Phase | Focus Area | Effort | Risk | Steps |
| --- | --- | --- | --- | --- |
| 1 | Quick Wins & Safe Fixes | Small (30 min) | Very Low | 5 |
| 2 | Critical Bug Fixes | Small (45 min) | Low | 4 |
| 3 | Extract Shared Code | Medium (1.5 hr) | Medium | 6 |
| 4 | Unify Task Scheduling | Medium (1 hr) | Medium | 1 |
| 5 | Consolidate Handlers | Medium (1 hr) | Medium | 1 |
| 6 | Architecture Refactor | Large (3+ hr) | Higher | 4 |
| 7 | Future Optimizations | Large (2+ hr) | Medium | 3 |

# Phase 1: Quick Wins & Safe Isolated Fixes

These changes are completely self-contained. None of them affect any other component’s logic. They can be done quickly and verified instantly.

## 1.1 Delete the Junk Directory (Bug 9)

Severity: LOW    File(s): src/

There is an empty directory at the project root under src/ named {constants,utils,components,screens}. This was created by a bad shell command and serves no purpose.

What to do:

- Navigate to the src/ directory and locate the folder literally named {constants,utils,components,screens}.

- Delete it entirely. It contains nothing.

- Verify the app still builds. This folder is not imported anywhere.

CROSS-IMPACT: None. This directory is not referenced by any file.

## 1.2 Remove Unused State Variable (Bug 4)

Severity: LOW    File(s): src/screens/Dashboard.jsx

The state variable taskCompletedByOther is declared but never used anywhere. The setter setTaskCompletedByOther is never called.

What to do:

- In Dashboard.jsx, find the line: const [taskCompletedByOther, setTaskCompletedByOther] = useState(null);

- Delete the entire line.

- Search the entire file for any reference to taskCompletedByOther or setTaskCompletedByOther to confirm there are zero usages.

- Verify the app builds and runs.

CROSS-IMPACT: None. This state was never read or written.

## 1.3 Fix Touch Event Double-Fire (Bug 8)

Severity: LOW    File(s): src/components/HoldOption.jsx

The HoldOption component does not call e.preventDefault() in its onTouchStart handler. On some devices, both the touch event AND the synthesized mouse event fire, which can trigger the hold action twice.

What to do:

- Open src/components/HoldOption.jsx.

- Find the onTouchStart handler. It currently reads: onTouchStart={(e) => { setHovered(true); startHold(); }}

- Add e.preventDefault() as the first call inside the handler, so it becomes: onTouchStart={(e) => { e.preventDefault(); setHovered(true); startHold(); }}

- Verify the hold-to-select interaction still works on both mouse and touch by testing in a mobile viewport.

WARNING: Test this change on BOTH desktop (mouse click-and-hold) AND mobile (touch-and-hold). The e.preventDefault() should stop the mouse event from firing after touch, but should not interfere with pure mouse usage.

CROSS-IMPACT: HoldOption is used in ProfileSetupScreen.jsx, AddMemberScreen.jsx, and Dashboard.jsx (settings). Test all three flows to make sure hold-to-select still works.

## 1.4 Fix uid() Collision Risk (Bug 6)

Severity: LOW    File(s): src/utils/storage.js

The current uid() function uses Math.random().toString(36).slice(2, 10), which produces only 8 characters of base-36 with poor entropy. As the database grows, collisions become increasingly likely.

What to do:

- Open src/utils/storage.js.

- Find the line: export const uid = () => Math.random().toString(36).slice(2, 10);

- Replace it with: export const uid = () => crypto.randomUUID();

- Do NOT change the makeInviteCode function. That one intentionally produces short, human-readable codes.

- Verify the app builds. crypto.randomUUID() is supported in all modern browsers and Node 16+.

WARNING: The new uid() returns a full UUID string (e.g., "550e8400-e29b-41d4-a716-446655440000") which is longer than the old 8-char IDs. This is fine — all IDs are used as string keys and there are no length constraints anywhere in the codebase. But DO verify by searching the entire project for any code that checks id.length or slices IDs to a fixed length.

CROSS-IMPACT: uid() is used throughout Dashboard.jsx, App.jsx, and anywhere entities are created. The format change (longer strings) is backward-compatible because all existing data uses string comparisons, not fixed-length checks. Existing short IDs in Supabase will continue to work alongside new UUIDs.

## 1.5 Move Constants Outside the Component (Inefficiency 2)

Severity: MEDIUM    File(s): src/screens/Dashboard.jsx

Several constant arrays and objects are defined INSIDE the Dashboard component function body. This means JavaScript creates brand-new arrays on every single render. These values never change and should be defined once at module scope.

What to do:

- In Dashboard.jsx, find these constants that are currently defined INSIDE the component function (between the export default function Dashboard line and the return statement):

- RELATIONSHIP_OPTIONS (array of {v, l} objects)

- TAG_SUGGESTIONS (object mapping relationship types to arrays of suggested tags)

- commOptions (object mapping comm profile fields to label/options, found inside the if (view === "settings") block)

- Move RELATIONSHIP_OPTIONS above the component definition (above the line export default function Dashboard). Place it after the import statements.

- Move TAG_SUGGESTIONS right below RELATIONSHIP_OPTIONS, also at module scope.

- Move commOptions right below TAG_SUGGESTIONS, also at module scope. NOTE: commOptions is currently defined inside a conditional block (if view === "settings"). It does NOT depend on any state or props — it is purely static data. It is safe to hoist.

- Also look for any WEEK_LABELS or WEEKDAY_LABELS arrays inside the component. If found, move them to module scope too.

- Verify the app builds and that the Settings view, relationship picker, and tag suggestions still display correctly.

WARNING: When moving commOptions, make absolutely sure it does not reference currentUser, appData, or any other state variable. Read the entire object carefully. If it DOES reference state, it cannot be hoisted and should instead be wrapped in useMemo. Based on the audit, it does NOT reference state — but verify.

CROSS-IMPACT: These constants are referenced throughout the Dashboard render logic. Moving them will NOT change any behavior — only improve performance by avoiding re-creation on every render. However, ensure no closures inside the constants capture component-scoped variables.

# Phase 2: Critical Bug Fixes

These are functional bugs that cause incorrect behavior. Each fix is a targeted change within Dashboard.jsx. They are independent of each other, but do them in this order because Bug 1 is the most impactful.

## 2.1 Fix Undo Deducting Points from Wrong User (Bug 1)

Severity: HIGH    File(s): src/screens/Dashboard.jsx

When a task is undone, points are always deducted from appData.currentUserId (whoever is currently logged in). But the task may have been completed by a different user. If User A completed a task and User B presses undo, User B loses points they never earned.

What to do:

- In Dashboard.jsx, find the handleUncomplete function.

- Read the entire function. It currently finds the most recent completion record for the given taskId, calculates pointsBack, and then deducts from appData.currentUserId.

- The bug is in the line that builds updatedUsers. It currently checks u.id === appData.currentUserId. It should instead check u.id === completerId, where completerId comes from the completion record.

- Here is the corrected logic. First, after finding the completion record (the line with const realIdx = ...), extract the actual completer:

// After the line that calculates realIdx and pointsBack:

const completerId = appData.completions[realIdx].userId;

- Then change the updatedUsers mapping to use completerId instead of appData.currentUserId:

const updatedUsers = appData.users.map((u) =>

u.id === completerId

? { ...u, pointBalance: Math.max(0, (u.pointBalance || 0) - pointsBack) }

: u

);

- Handle the edge case: if idx === -1 (no completion record found), completerId will not exist. Make sure the updatedUsers line is inside the if (idx !== -1) block, or default completerId to appData.currentUserId when no record is found.

- Verify by testing: create a task, complete it as User A, switch to User B, undo it. User A should lose points, not User B.

WARNING: Be careful with the variable scoping. The current code crams the completion lookup, splice, and points calculation all into one line. You may need to expand this into multiple lines for readability when adding the completerId extraction. Make sure updatedCompletions.splice still happens.

CROSS-IMPACT: This fix only affects handleUncomplete. No other function references this completion lookup logic. However, verify that the pointBalance on user objects is rendered correctly on the member detail page and member list after undo.

## 2.2 Fix Bulk Complete Notification Condition (Bug 3)

Severity: MEDIUM    File(s): src/screens/Dashboard.jsx

In handleBulkComplete, the notification condition incorrectly filters out the currently-logged-in user (appData.currentUserId) instead of just filtering out the actual completer. This means if you are the task creator and someone else bulk-completes tasks for a different person, you do not get notified.

What to do:

- In Dashboard.jsx, find the handleBulkComplete function.

- Find the line that checks: if (task.createdBy && task.createdBy !== userId && task.createdBy !== appData.currentUserId)

- Remove the && task.createdBy !== appData.currentUserId part. The condition should be: if (task.createdBy && task.createdBy !== userId)

- In the same function, find the line: const others = (task.assignedTo || []).filter((id) => id !== userId && id !== appData.currentUserId);

- Remove the && id !== appData.currentUserId part. It should be: const others = (task.assignedTo || []).filter((id) => id !== userId);

- Now the logic matches handleComplete (the single-task version), which correctly only filters out the actual completer.

WARNING: Do NOT change the handleComplete function here. Its logic is already correct. You are only aligning handleBulkComplete to match it.

CROSS-IMPACT: This only affects notifications generated during bulk completion. The notifications array structure and the rest of handleBulkComplete remain unchanged. Test by bulk-completing tasks where you (the current user) are the creator and a different user is the completer — you should now receive a notification.

## 2.3 Fix Voice Command useEffect Stale Closure (Bug 5)

Severity: MEDIUM    File(s): src/screens/Dashboard.jsx

The useEffect that parses voice commands when voiceMode changes to "processing" only lists [voiceMode] as its dependency. But inside, it reads voiceTranscript, appData.users, and appData.currentUserId. If these changed after the effect was registered, it uses stale values.

What to do:

- In Dashboard.jsx, find the useEffect that starts with: if (voiceMode !== "processing" || !voiceTranscript.trim()) return;

- Look at the dependency array at the end. It currently says: }, [voiceMode]);

- Change it to: }, [voiceMode, voiceTranscript, appData.users, appData.currentUserId]);

- This ensures the effect re-registers whenever any of its input data changes, so when it fires during the "processing" state, it has current values.

WARNING: Adding more dependencies means the effect function is re-created more often. This is fine — the early return (if voiceMode !== "processing") prevents it from doing any work unless it actually needs to parse. The effect only does real work when voiceMode transitions to "processing".

CROSS-IMPACT: This only affects the voice command parsing flow. No other useEffects or handlers are changed. Test by using voice commands after switching users or after household members have changed.

## 2.4 Fix Confusing AI Approval Overlay (Bug 7)

Severity: LOW    File(s): src/screens/Dashboard.jsx

The AI Communication Engine currently returns the original message unchanged (rewriteForUser in communication.js just returns the input). But the approval overlay still shows both the "original" and "rewritten" versions side-by-side, which are identical. This confuses users.

What to do:

- In Dashboard.jsx, find the section that renders the pendingApproval overlay. It is a full-screen modal that appears when pendingApproval is not null.

- Add a check at the top of the overlay render: compare pendingApproval.original with pendingApproval.rewritten.

- If they are identical (meaning AI rewriting did not change anything), show a simplified version of the overlay with:

- Only ONE message preview (not the side-by-side comparison)

- A small note: "AI personalization is not yet active. Showing your original message."

- The same Approve / Edit / Dismiss buttons

- If they are different (once AI is enabled in the future), keep the existing side-by-side comparison.

- Test by triggering any notification that goes through the approval flow (e.g., assigning a task to another member).

TIP: An alternative simpler approach: skip the overlay entirely when original === rewritten, and auto-approve the message. This reduces friction but removes the user’s ability to edit before sending. Choose whichever approach the user prefers.

CROSS-IMPACT: This only changes the visual presentation of the approval overlay. The commitNotification and reRewriteForApproval functions remain untouched. When AI rewriting is eventually enabled in communication.js, the full comparison view will automatically activate because original and rewritten will differ.

# Phase 3: Extract Shared Constants & Utilities

This phase eliminates code duplication by creating shared modules. Each step creates a new file and then updates all consumers to import from it. Do these in order because later steps may reference earlier extractions.

## 3.1 Extract Communication Profile Options (Redundancy 4)

Severity: MEDIUM    File(s): New: src/constants/communicationOptions.js

The communication profile options (tone, sensitivity, askStyle, forgetfulness, undoneFeelings, notifFrequency, recognitionPref) are defined in THREE places: ProfileSetupScreen.jsx (step definitions), AddMemberScreen.jsx (restricted user setup), and Dashboard.jsx (settings view). If a new option is added to one, the others are easily forgotten.

What to do:

- Create a new file: src/constants/communicationOptions.js

- Define a single exported object (or set of objects) that contains ALL the communication profile fields, their labels, and their option values. Use the following structure:

export const COMM_PROFILE_FIELDS = {

tone: {

label: "Preferred tone",

sub: "How should Divvy sound when it talks to you?",

field: "tone",

options: [

{ v: "casual", l: "Casual", d: "Relaxed and friendly" },

{ v: "direct", l: "Direct", d: "Straight to the point" },

{ v: "gentle", l: "Gentle", d: "Soft and considerate" },

{ v: "humorous", l: "Humorous", d: "Light-hearted with fun" },

],

},

// ... same pattern for sensitivity, askStyle, forgetfulness,

//     undoneFeelings, notifFrequency, recognitionPref

};

- Use the richest description text (from ProfileSetupScreen.jsx, which has the longest descriptions) as the canonical values. The shorter descriptions from AddMemberScreen can be computed or the component can choose which description field to display.

- Update Dashboard.jsx: Replace the commOptions object (which you moved to module scope in Phase 1, Step 5) with an import from the new file.

- Update ProfileSetupScreen.jsx: Replace the inline stepDefs with imports from the new file. The step structure there includes additional fields like sub text that varies per screen — you can either include those in the shared file or compose them in the component.

- Update AddMemberScreen.jsx: Replace the inline rStepDefs array with imports from the new file. Note that AddMemberScreen personalizes the sub text with the member’s name — so the sub field should use a function or template: sub: (name) => `How should Divvy sound when talking to ${name}?`

- Verify all three screens still display their options correctly with proper labels and descriptions.

WARNING: AddMemberScreen’s restricted user setup has one extra step at the end (the Relationship step) that is NOT a comm profile field. Do not include that in the shared options. It should remain in AddMemberScreen.jsx.

WARNING: ProfileSetupScreen has a "recognition" option with just "public" and "private", while AddMemberScreen has "public", "private", AND "both". The shared file should include all three options. ProfileSetupScreen can filter or display all three as appropriate.

CROSS-IMPACT: Three files will import from the new shared file. If ANY option value (the v field) changes, it changes everywhere simultaneously. Verify that saved comm profiles in Supabase still match the option values — do not rename any v values.

## 3.2 Extract Relationship Options (Redundancy 5)

Severity: MEDIUM    File(s): Updated: src/utils/relationships.js

RELATIONSHIP_OPTIONS is defined inside Dashboard.jsx, and AddMemberScreen.jsx defines a nearly identical inline array for its relationship step. They should share one source of truth.

What to do:

- Open src/utils/relationships.js. It already exports RECIPROCAL and propagateRelationships.

- Add a new export: RELATIONSHIP_OPTIONS. Move the array from Dashboard.jsx (which you moved to module scope in Phase 1, Step 5) into this file.

export const RELATIONSHIP_OPTIONS = [

{ v: "spouse", l: "Spouse", d: "Married partner" },

{ v: "partner", l: "Partner", d: "Unmarried partner" },

{ v: "parent", l: "Parent", d: "They are my child" },

// ... etc, include the d field for AddMemberScreen usage

];

- Update Dashboard.jsx: Remove the local RELATIONSHIP_OPTIONS definition. Add RELATIONSHIP_OPTIONS to the existing import from ../utils/relationships.

- Update AddMemberScreen.jsx: Replace the inline array in the relationship step with an import of RELATIONSHIP_OPTIONS. You may need to adjust the display slightly since AddMemberScreen uses slightly different label text (e.g., "I’m their parent" vs just "Parent"). Consider adding an altLabel field to the shared array, or let AddMemberScreen map the options with custom labels.

- Verify both the Dashboard relationship picker and AddMemberScreen relationship step display correctly.

CROSS-IMPACT: Dashboard.jsx uses RELATIONSHIP_OPTIONS in getValidOptions() and in the relationship selector UI. AddMemberScreen uses it in the restricted user relationship step. Both must continue to work. The getValidOptions function filters the array by .v values, so the structure must keep the v field.

## 3.3 Extract getUserName Utility (Redundancy 6)

Severity: LOW    File(s): New: src/utils/userHelpers.js

The function getUserName (which looks up a user name by ID) is defined identically in both Dashboard.jsx and CalendarView.jsx.

What to do:

- Create a new file: src/utils/userHelpers.js

- Add the following export:

export function getUserName(users, id) {

return users.find((u) => u.id === id)?.name || "Unassigned";

}

- Note the signature takes users as a parameter rather than relying on appData closure. This makes it a pure utility function.

- Update Dashboard.jsx: Remove the local getUserName definition. Import from ../utils/userHelpers. Update all call sites to pass appData.users as the first argument: getUserName(appData.users, id).

- Update CalendarView.jsx: Same change — remove local definition, import from ../utils/userHelpers, update call sites to pass appData.users.

- Verify task assignee names display correctly in both the Tasks view and Calendar view.

CROSS-IMPACT: getUserName is used in task list rendering and calendar day detail. Both views must still show correct names. Search for all usages of getUserName in both files before and after the change.

## 3.4 Create Notification Helper (Redundancy 2)

Severity: MEDIUM    File(s): New: src/utils/notificationHelpers.js

The notification object structure ({ id, type, targetUserId, fromUserId, rawMessage, message, read, timestamp, ...meta }) is manually constructed in at least 5 different places across Dashboard.jsx and App.jsx.

What to do:

- Create a new file: src/utils/notificationHelpers.js

- Add the following export:

import { uid } from "./storage";

export function createNotification(type, targetUserId, fromUserId, rawMessage, meta = {}) {

return {

id: uid(),

type,

targetUserId,

fromUserId,

rawMessage,

message: rawMessage,

read: false,

timestamp: new Date().toISOString(),

...meta,

};

}

- In Dashboard.jsx, find every place where a notification object is manually built. These are in: handleComplete, handleBulkComplete, and the unscheduled task form handler. Replace each manual object with a call to createNotification().

- In App.jsx, find the notification creation in handleAddMember. Replace it with createNotification().

- Verify that all notification types still work: task completion notifications, recognition notifications, member-added notifications. Check the Notifications view to ensure they render correctly.

WARNING: Some notification objects have extra fields like taskId, completedBy, newMemberId, or recognitionId. These go in the meta parameter. Make sure every extra field is passed in the meta object. Carefully compare each call site’s extra fields against the original code.

WARNING: Do NOT change the sendNotification, commitNotification, sendDirectNotification, or sendSystemNotification functions in this step. Those go through the approval flow and have their own notification creation. They will be addressed when Dashboard is split in Phase 6.

CROSS-IMPACT: This changes how notification objects are created throughout the app. If the structure of the createNotification return value does not exactly match the old manual objects, notifications may fail to render or may be missing fields. Double-check the Notifications view, the unread count badge, and the bell icon behavior.

## 3.5 Create updateUser Helper (Redundancy 7)

Severity: MEDIUM    File(s): New: add to src/utils/userHelpers.js

The pattern of mapping over appData.users, updating one user, building new appData, calling setAppData, and calling saveData is repeated approximately 15 times in Dashboard.jsx.

What to do:

- Open src/utils/userHelpers.js (created in Step 3.3).

- Add a helper function. NOTE: This helper is slightly different from a simple utility because it needs access to appData, setAppData, and saveData. There are two approaches:

- Approach A (recommended): Create the helper as a function that takes parameters and returns the new data, but does NOT call setAppData or saveData. The calling code handles state and persistence. This keeps the helper pure.

- Approach B: Create a custom hook useUpdateUser that internally calls setAppData and saveData. This is cleaner but a bigger refactor.

- For Approach A, add:

export function updateUserInData(appData, userId, changes) {

const updatedUsers = appData.users.map((u) =>

u.id === userId ? { ...u, ...changes } : u

);

return { ...appData, users: updatedUsers };

}

- Gradually replace the repetitive pattern in Dashboard.jsx. Start with the simplest handlers first (handleUpdateName, handleUpdateTimezone, handleUpdateCommPref, handleDeleteAvatar, setRelationshipTag). For each one:

- Replace the manual map + spread with: const newData = updateUserInData(appData, userId, { name: newName });

- Keep the existing setAppData(newData) and await saveData(newData) calls.

- Do NOT try to replace all 15 instances at once. Replace 3–5 of the simplest ones, verify the app works, then continue with more in the same session or a later session.

WARNING: Some handlers do more complex updates (e.g., updating nested objects like communicationProfile or relationships). For those, the changes parameter needs to include the full nested object: updateUserInData(appData, userId, { communicationProfile: { ...existing, [key]: value } }). Make sure you spread the existing nested object correctly.

CROSS-IMPACT: Every handler that updates a user touches the users array in appData, which flows down to every component that reads user data. If the mapping logic is wrong, user data will be lost or corrupted. Test each converted handler individually.

## 3.6 Consolidate Inline SVG Icons (Redundancy 8)

Severity: LOW    File(s): src/components/Icons.jsx + multiple consumers

The same SVG icon paths (bell, settings gear, sign-out arrow, checkmark, X close, heart) appear as inline SVG in Dashboard.jsx, CalendarView.jsx, and TopNav.jsx rather than being imported from Icons.jsx.

What to do:

- Open src/components/Icons.jsx. It already exports CheckCircleIcon, PlusIcon, ClockIcon, RepeatIcon, and StarIcon.

- Identify all repeated inline SVGs across the codebase. Search for <svg in Dashboard.jsx, CalendarView.jsx, and TopNav.jsx.

- For each unique SVG icon that appears more than once, create a new component in Icons.jsx. Use the same pattern as existing icons: accept size and optional color props. Suggested additions:

- BellIcon (notification bell — used in TopNav.jsx)

- MenuIcon (hamburger menu — used in TopNav.jsx)

- SettingsIcon (gear icon — used in TopNav.jsx)

- SignOutIcon (arrow leaving a door — used in TopNav.jsx)

- HeartIcon (used in recognition feed in Dashboard.jsx)

- CloseIcon / XIcon (close/dismiss — used in multiple overlays)

- ChevronLeftIcon / ChevronRightIcon (navigation arrows)

- Update each consumer file to import and use the new icon components instead of inline SVG.

- Verify all icons display at the correct size and color after the change.

TIP: Do not try to replace every single inline SVG in one pass. Start with TopNav.jsx (it has the clearest, most self-contained icons) and then move to Dashboard.jsx. CalendarView.jsx has only one duplicate (the completed checkmark) which is already exported.

CROSS-IMPACT: Purely visual change. If an icon component has incorrect viewBox, size, or color defaults, icons will render wrong. Compare the before and after visually in the browser.

# Phase 4: Unify Task Scheduling Logic

This phase eliminates the largest code redundancy: the near-identical scheduling logic in taskHelpers.js and calendarHelpers.js.

## 4.1 Merge isTaskDueToday and isTaskActiveOnDate (Redundancy 1)

Severity: MEDIUM    File(s): src/utils/taskHelpers.js, src/utils/calendarHelpers.js

These two functions share about 80% of their logic: checking temporary task date ranges, active range constraints, frequency matching (daily, weekdays, weekends, weekly, monthly, custom), etc. The only real difference is that isTaskDueToday also checks completion status and defaults to "today".

What to do:

- Create a new core function in taskHelpers.js called isTaskScheduledForDate(task, date). This function contains ALL the scheduling logic from isTaskActiveOnDate (the calendar version), which is the more general one since it works with any date.

- Copy the full body of isTaskActiveOnDate from calendarHelpers.js into the new isTaskScheduledForDate in taskHelpers.js. This becomes the canonical scheduling logic.

- Rewrite isTaskDueToday to call the new core function:

export function isTaskDueToday(task) {

const now = new Date();

if (task.taskType === "one-time" && task.lastCompleted) return false;

if (!isTaskScheduledForDate(task, now)) return false;

// Additional check: was it already completed today?

if (completedToday(task, now)) return false;

return true;

}

- Rewrite isTaskActiveOnDate in calendarHelpers.js to simply re-export or call the new core function:

import { isTaskScheduledForDate } from "./taskHelpers";

export function isTaskActiveOnDate(task, date) {

return isTaskScheduledForDate(task, date);

}

- Carefully compare both original functions line by line to identify any differences that need to be preserved:

- isTaskActiveOnDate handles specific due dates (dueConfig.type === "date" or "datetime") by checking if the date matches. isTaskDueToday does NOT have this check — you need to add it to the core function.

- isTaskActiveOnDate handles the "once" frequency by checking createdAt date. isTaskDueToday handles "once" differently (by checking if lastCompleted exists). The core function should use the calendar logic; isTaskDueToday adds the completion check on top.

- isTaskActiveOnDate handles the "yearly" frequency (checking month and day). isTaskDueToday falls through to a legacy string-based check for yearly. The core function should use the proper yearly logic.

- After merging, run the app and verify:

- The Tasks view still correctly shows which tasks are due today

- The Calendar view still correctly shows dots on days with scheduled tasks

- Completing a task still removes it from the "due today" list

- Monthly, weekly, and custom-frequency tasks appear on correct calendar days

WARNING: This is the most logic-sensitive change so far. The two functions have subtle differences in how they handle edge cases (one-time tasks, the once frequency, yearly frequency, legacy string schedules). Map out every difference BEFORE writing code. Create a comparison table if needed.

WARNING: isTaskDueToday has a fallback section at the bottom for legacy string schedules (if freq === "weekly" return diffDays >= 7, etc.). Decide whether the core function needs this fallback or if it can be removed. If any existing tasks in the database use legacy string schedules, removing it will break them.

CROSS-IMPACT: This change affects every part of the app that determines if/when a task is due: the Tasks view, the Calendar view, the Hub card counts, and notification triggers. Test all four areas thoroughly.

# Phase 5: Consolidate Completion Handlers

This phase merges the duplicated handleComplete and handleBulkComplete functions.

## 5.1 Merge handleComplete and handleBulkComplete (Redundancy 3)

Severity: MEDIUM    File(s): src/screens/Dashboard.jsx

handleBulkComplete is essentially handleComplete in a loop with slightly different notification logic (which you already fixed in Phase 2). They should share a core function.

What to do:

- Create a new internal function in Dashboard.jsx called completeTasksCore(taskIds, completerId). This function:

- Accepts an array of task IDs (even if only one) and a completerId

- Builds the completions array, updates tasks, updates user points

- Builds the notifications array using createNotification from Phase 3

- Returns the new appData (but does NOT call setAppData or saveData)

- Rewrite handleComplete to call the core function:

const handleComplete = async (taskId, completerId) => {

const userId = completerId || appData.currentUserId;

const newData = completeTasksCore([taskId], userId);

if (!newData) return;

setAppData(newData);

await saveData(newData);

if (userId !== appData.currentUserId) {

const task = appData.tasks.find(t => t.id === taskId);

const name = appData.users.find(u => u.id === userId)?.name;

showToast(`Marked "${task?.name}" complete for ${name}`);

}

};

- Rewrite handleBulkComplete to call the same core function:

const handleBulkComplete = async (completerId) => {

if (!completionDialogTasks?.length) return;

const taskIds = completionDialogTasks.map(t => t.id);

const newData = completeTasksCore(taskIds, completerId);

if (!newData) return;

const count = taskIds.length;

setCompletionDialogTasks(null);

setSelectedTaskIds([]);

setAppData(newData);

await saveData(newData);

showToast(`${count} task${count !== 1 ? "s" : ""} marked complete`);

};

- Verify by testing both single task completion and bulk completion (select multiple tasks, complete all). Check that points, notifications, and toast messages all work correctly for both flows.

WARNING: The core function reads from appData in the closure. This means it has the same race condition vulnerability as before (Bug 2). That will be addressed in Phase 6. For now, just ensure the logic is correct and deduplicated.

CROSS-IMPACT: Both handleComplete and handleBulkComplete are called from multiple places: the Tasks view complete buttons, the Calendar view complete flow, and the TaskCompletionDialog. All paths must still work. Test each one.

# Phase 6: Architecture Refactor (Dashboard Split)

This is the biggest change. It splits the 3,000+ line Dashboard.jsx into focused sub-components, fixes the race condition in saves, and adds performance optimizations. Plan for multiple sessions.

## 6.1 Split Dashboard.jsx into View Components (Inefficiency 1)

Severity: HIGH    File(s): src/screens/Dashboard.jsx → multiple new files

Dashboard.jsx currently contains the hub view, members list, member detail page, tasks view, calendar wrapper, recognition feed, send recognition flow, settings page, notifications page, voice command system, text command system, avatar crop system, and the message approval overlay. All ~30 useState hooks and dozens of handlers live in one component, causing the entire UI to re-render whenever any piece of state changes.

What to do:

This is a multi-step process. Do it incrementally — extract ONE view at a time, verify it works, then extract the next.

Recommended extraction order (easiest to hardest):

- NotificationsView.jsx — The simplest. It just reads appData.notifications and renders a list. Extract the if (view === "notifications") block.

- RecognitionView.jsx — Also mostly read-only (the feed). The "send recognition" flow (recoStep, recoTarget, etc.) goes with it.

- SettingsView.jsx — Self-contained. Reads/writes currentUser’s profile. Move the settings-related handlers (handleUpdateName, handleUpdateTimezone, handleUpdateCommPref) into the new component.

- TasksView.jsx — More complex because it uses handleComplete, handleBulkComplete, and the completion dialog. These handlers can be passed as props.

- MembersView.jsx + MemberDetailView.jsx — The most complex extraction because member detail has avatar upload, rewards, relationship management, and communication history.

- VoiceCommandOverlay.jsx + TextCommandOverlay.jsx — These are overlay modals with their own state.

- MessageApprovalOverlay.jsx — The pendingApproval flow.

For EACH extraction:

- Create the new file in src/screens/ (for views) or src/components/ (for overlays).

- Move the relevant JSX, state variables, and handlers into the new component.

- The new component receives only the props it needs. Common props will be: appData, setAppData, saveData (or a combined update function), showToast, and navigation callbacks (setView, setSelectedMemberId, etc.).

- After moving, verify the app builds and the extracted view works correctly.

- Then verify all OTHER views still work (regression test).

WARNING: Do NOT extract all views in a single pass. Extract one, verify everything, commit, then extract the next. If something breaks, you only need to debug one extraction.

WARNING: Many handlers in Dashboard.jsx reference each other or share state. When extracting, you may need to “lift” some state up into Dashboard.jsx and pass it down as props. For example, selectedMemberId is used by both MembersView and MemberDetailView, so it should stay in Dashboard (or be managed by a parent).

CROSS-IMPACT: This is the highest-risk change in the entire plan. Every view in the app is affected. The key is to be incremental. After each extraction, test: navigation between views, data persistence (does saving still work?), notifications, and the hub card counts.

## 6.2 Fix Race Condition in Saves (Bug 2)

Severity: HIGH    File(s): Architecture-wide

Many handlers read appData from their closure, make changes, and call setAppData + saveData. If two handlers fire quickly, the second one overwrites the first one’s changes because it still has the old appData in its closure.

What to do:

- Convert state updates to use React’s functional updater pattern. Instead of:

// BAD — stale closure:

const newData = { ...appData, tasks: updatedTasks };

setAppData(newData);

await saveData(newData);

- Use the functional form:

// GOOD — always reads latest state:

let savedData;

setAppData(prev => {

const newData = { ...prev, tasks: updatedTasks };

savedData = newData;

return newData;

});

// Save after state update

if (savedData) await saveData(savedData);

- An even better long-term approach: create a custom hook or utility that wraps the update-and-save pattern:

const updateAndSave = useCallback(async (updater) => {

let result;

setAppData(prev => {

result = typeof updater === "function" ? updater(prev) : updater;

return result;

});

if (result) await saveData(result);

}, []);

- Apply this pattern across all handlers that modify and save state. Prioritize handlers that are most likely to race: handleComplete (can fire rapidly when bulk-completing), sendNotification + recognition send (fires after state is already modified), and any handler triggered by real-time sync updates.

WARNING: The functional updater pattern means you cannot use await inside the updater function (it must be synchronous). If a handler needs to do async work (like calling the AI API) before updating state, do the async work first, then use the functional updater with the result.

WARNING: saveData should receive the SAME object that was set into state. If you call saveData outside the updater, capture the result from inside the updater (as shown above) to ensure consistency.

CROSS-IMPACT: This change touches every handler that calls setAppData + saveData. If any handler is converted incorrectly, it could cause state corruption or data loss. Convert handlers one at a time and test each one.

## 6.3 Add Memoization for Derived Data (Inefficiency 3)

Severity: MEDIUM    File(s): Across all view components

Computed values like filtered task lists, unread counts, and member point totals are recalculated on every render. With React’s useMemo, these recalculate only when their input data changes.

What to do:

- In each view component (after the Phase 6.1 split), identify computed values that derive from appData. Common candidates:

- Tasks due today: const dueTasks = useMemo(() => appData.tasks.filter(t => isTaskDueToday(t)), [appData.tasks, appData.completions]);

- Unread notification count: const unreadCount = useMemo(() => appData.notifications.filter(n => n.targetUserId === userId && !n.read).length, [appData.notifications, userId]);

- Member point totals and task counts on the hub cards

- Calendar tasksByDate computation in CalendarView.jsx

- Wrap each computed value in useMemo with the correct dependency array.

- Be precise with dependencies. For example, dueTasks depends on appData.tasks but also implicitly on the current date. If you want it to update at midnight, you’d need a date-based dependency or a timer. For now, depending on appData.tasks and appData.completions is sufficient.

WARNING: Do NOT add useMemo to everything. Only add it where the computation is non-trivial (filtering/mapping over arrays, complex calculations). Simple property lookups like appData.users.find(u => u.id === userId) do NOT need memoization.

CROSS-IMPACT: Memoization should be transparent — it produces the same results, just cached. If a dependency array is incomplete, stale data will be displayed. If it is too broad, the memo provides no benefit. Test that data updates (completing a task, adding a member) are immediately reflected in the UI.

## 6.4 Add Debounced Save (Inefficiency 6)

Severity: MEDIUM    File(s): src/utils/storage.js or custom hook

Every small change (toggling a chip, changing a comm preference) immediately triggers a Supabase write. Rapid changes cause unnecessary network traffic.

What to do:

- Create a debounced save utility. You can either add it to storage.js or create a custom hook:

// In a new file src/hooks/useDebouncedSave.js:

import { useCallback, useRef } from "react";

import { saveData } from "../utils/storage";

export function useDebouncedSave(delay = 500) {

const timerRef = useRef(null);

return useCallback((data) => {

if (timerRef.current) clearTimeout(timerRef.current);

timerRef.current = setTimeout(() => saveData(data), delay);

}, [delay]);

}

- Use the debounced save for low-priority, rapid-fire updates: comm preference changes, relationship tag edits, avatar crop adjustments.

- Keep the immediate (non-debounced) save for high-priority updates: task creation, task completion, recognition sends, member additions. These should persist immediately.

- Ensure the debounced save fires on component unmount (or route change) so pending changes are not lost.

WARNING: Do NOT debounce task completions or any data that another device might need to see immediately via real-time sync. Only debounce cosmetic/preference changes.

CROSS-IMPACT: If the debounce delay is too long, users may navigate away before their changes are saved. If too short, it provides little benefit. 500ms is a good starting point. Test by rapidly clicking through comm preference chips and verifying the final selection is saved.

# Phase 7: Future Optimizations (Lower Priority)

These are significant architectural improvements that provide real benefits but are not urgent. Tackle them when the earlier phases are complete and stable.

## 7.1 Implement State Management with Context (Inefficiency 4)

Severity: MEDIUM    File(s): Architecture-wide

Currently the entire appData object is passed from App.jsx down through props. Any change to any part of the data re-renders every component. React Context or a lightweight state manager like Zustand would allow components to subscribe to only the slices of data they need.

Approach:

- Create an AppDataContext that provides appData and an updateData function.

- Optionally split into multiple contexts (TasksContext, UsersContext, NotificationsContext) so updates to one do not trigger re-renders in unrelated components.

- This pairs well with the Phase 6.1 component split — each extracted view component can consume only the context it needs.

WARNING: This is a large refactor. Only attempt it after Phase 6 is complete and stable. Do not try to combine this with the Dashboard split.

## 7.2 Move Avatars to Supabase Storage (Inefficiency 5)

Severity: MEDIUM    File(s): src/utils/storage.js, Dashboard.jsx, Avatar.jsx

Avatar photos are stored as full base64 strings directly in user objects inside the main JSON blob. A single photo can be 100KB–1MB+ of text. This bloats every saveData() call and every real-time sync update.

Approach:

- Create a Supabase Storage bucket for avatars.

- When a user uploads a photo, upload the file to Supabase Storage and save only the URL/path in the user object.

- Update the Avatar component to load images from the URL instead of inline base64.

- Migrate existing base64 avatars to Storage (write a one-time migration script).

WARNING: This requires Supabase Storage to be configured with appropriate access policies. The current Supabase setup may not have Storage enabled. Check the Supabase dashboard first.

## 7.3 Optimize Relationship Propagation (Inefficiency 7)

Severity: LOW    File(s): src/utils/relationships.js

The propagateRelationships function has a triple-nested loop (users × users × users) that runs up to 10 times. For typical households (2–6 people) this is fine. For 10+ members with complex relationships, it could become noticeable.

Approach:

- Build a relationship graph (adjacency list) from the users array.

- Use a single pass with a work queue instead of repeated full scans.

- Only propagate from recently-changed relationships instead of recomputing everything.

TIP: This is a true optimization — the current code is correct, just potentially slow for very large households. Only prioritize this if users report sluggishness when adding members.

# Final Notes

Testing Checklist After Each Phase

After completing each phase, verify the following core flows still work:

- Create a new household and complete profile setup

- Add a full member (generates invite code) and a restricted member (completes profile wizard)

- Create tasks using the wizard (test multiple schedule types)

- Complete a task (single and bulk) and verify points update

- Undo a task completion and verify points are deducted from the correct user

- Send a recognition and verify it appears in the feed with correct points

- Open the Calendar view and verify task dots appear on correct dates

- Open Notifications and verify task completion and member-added notifications appear

- Change a comm preference in Settings and verify it saves

- Use the voice command system to create a task

- Switch users (dev switcher) and verify each user sees their own data

When Things Go Wrong

If a change breaks the app:

- Do NOT pile more changes on top. Revert the broken change first.

- Re-read the step instructions completely — there may be a warning you missed.

- Check the browser console for errors. Most issues will be undefined property access (broken imports), missing props, or incorrect function signatures.

- If the data in Supabase is corrupted, use the dev reset button on the Dashboard hub to clear and start fresh.

This document is a living reference. As fixes are completed, mark them done and note any deviations from the plan. If a step requires a different approach than described, document why before proceeding.